# SalesTeam — Data Pipeline & Readiness: Design

Target release: 1.2.0

Status: Design — decisions D1–D6 agreed 2026-09-24 (section 12). Step 0 done 2026-09-25; step 1 built 2026-09-25, awaiting a live check (section 11, *Step 1 as built*).

Date: 2026-09-24

Builds on: DATA_PIPELINE_REQUIREMENTS.md (agreed 2026-09-24). Requirement numbers (R3.3, R12.2.5…)

refer to that document.

## 1. The design in one page

The requirements describe what has to happen. This document decides **where each part runs, what

it stores and in what order it is built.**

One definition of readiness, in one pure module. readiness.js takes one account and the

user's targeting settings and returns its state (Ready / Usable / In progress / Needs your decision

/ Lacking evidence), the fields still missing, and whether the Scanner can see it. The pie, the

scheduler, the Scanner's account selection and the "at least 5 Ready" gate all call this one

function. That is how R3.4 is enforced in code rather than by discipline.

The queue is derived, not stored. Nothing persists a list of "jobs to do". What persists is

each account's facts: field values, where each came from, and what was attempted when. The next

piece of work is always computed fresh from those facts. So the pipeline resumes after a crash, a

restart or a week away with no extra machinery. A stored queue could go stale, and this one

cannot.

The scheduler runs in the background worker, not in a page. Today the three LinkedIn jobs

(resolve, size, contacts) run inside the Target Accounts page and stop when it closes. Their code

uses only chrome.tabs, so it moves to the background unchanged. The scan and bulk web research

already run there.

Depth-first, one account at a time. Pick the best account that is not Ready yet. Run every

job it still needs in dependency order, re-score it, recompute its readiness, then pick again. The

first Ready accounts therefore appear within the first hour (R12.3.3).

The pipeline stops at 75 touches in the rolling 24 hours. It leaves the band from 75 to 99 for

the Scanner. The LinkedIn budget is a rolling 24-hour window, not a calendar day (section 2.3), so

"today's plan" means "until the window reaches 75".

One warmed LinkedIn tab per session, and one visit per company page. Today every job run spends

a touch warming up on the feed, and the resolver and size fetch load the same company page

separately. Sharing the tab and the page visit cuts the cost per account by about a fifth (section

9).

Built in six steps, each shippable on its own. Step 1 is read-only: it computes readiness and

draws the pie, with no automation yet. It already shows the user the truth about the data, and it

tests the definition on real accounts before anything acts on it (section 11).

The one real risk: the LinkedIn jobs keep their tab in front, because Chrome slows down background

tabs and lookups then time out. Run automatically as they are built today, they would take over the

browser while the user is working. Section 8 proposes a dedicated SalesTeam window and a test to prove

it before anything else is built. This is decision D1.

## 2. What the code review found

These findings come from reading the code the requirements rely on. Each one shapes the design.

### 2.1 The LinkedIn jobs live in a page

runCompanyIdResolution, runCompanySizeFetch and runContactDiscoveryForExistingCompanies are

imported and started only by target-accounts.js. Close the tab and the job dies. A scheduler that

runs "by itself" (R12.2.2) cannot depend on a page being open.

Consequence: the scheduler lives in background.js, as the Scanner and bulk web research already

do. The three runners use only chrome.tabs and chrome.storage, with no DOM, so they can be

imported there as they are. The page keeps its buttons (support tier, R6.2.3). Those buttons send a

message to the background instead of running the job themselves.

### 2.2 The LinkedIn tab is kept in front on purpose

All three runners open their tab with active: true and set it active again on every navigation.

The comment in company-resolve-extraction.js explains why: in a background tab Chrome slows the

content script down, and lookups timed out. That is fine for a job the user just clicked and is

watching. **It is not acceptable for a job that starts by itself while the user is writing an

email.** See section 8.

### 2.3 The touch budget is a rolling 24 hours, not a day

getLinkedinTouchStats() counts touches in the last 24 hours. It keeps that window on purpose: a

burst on either side of midnight is still caught. So "plan the day's work" (R12.2.2) cannot mean

"spend 75 today". It means work while the rolling count is below 75. The existing

formatTouchRelease() already says when room frees up, and the progress line reuses it

(section 10.2).

### 2.4 Each account's data lives in three stores

| Store | Holds |
| --- | --- |
| targetAccounts (a map keyed by normalised name, with alias keys) | linkedinCompanyId, linkedinLink, resolve attempts |
| targetAccountsWorkbook.companies[] / .contacts[] | the imported rows, salesTeamPriority, sizes from LinkedIn |
| targetAccountExtras[key] | overrides (web research, manual edits), deletedAt, attempt timestamps |

Every selector today does its own join of these three stores, and they have drifted apart (2.5).

Readiness needs one join, done once: getAccountViews() returns one merged object per account

(primary key only, overrides applied, deleted and excluded accounts removed, contacts attached). Every

pipeline component reads accounts only through it.

### 2.5 Three defects the readiness work would otherwise inherit

`getCompaniesNeedingSize()` treats "6,500+" as missing. It tests typeof … !== "number". This

is the same bug class fixed in computeCompanyDeterministicPreScore on 2026-09-22, still alive in

a second caller. EPFL would be queued for a LinkedIn visit it does not need, every run. Fix: use

parseLooseNumber.

Scan scope "all" skips the deleted and excluded filter. getScanTargetCompanyIds("all")

returns every account with an id, including soft-deleted ones. The P1–P3 scopes filter correctly.

The fix comes for free once the function is rebuilt on readiness.isScannable (section 3.4).

Priorities are never re-scored as data arrives. autoPrioritizeNewCompanies scores only

accounts with no priority yet (rescoreAll: false). An account scored P4 before its contacts were

found stays P4 after they arrive, and may stay outside the Scanner's P2 scope for good. R6.4.2

requires the opposite. Fix: section 5.3.

### 2.6 Where a value came from is not recorded per field

Web research and manual edits both write plain values into extras[key].overrides. The sources of

a web research are kept per account (extras[key].webResearch.sources), not per field. So today

nothing can tell "headcount from LinkedIn" apart from "headcount typed in by hand" or "headcount from

an uncited web answer". R5.1 requires exactly that distinction. Section 4 adds it.

## 3. Readiness

### 3.1 The module

code/readiness.js, pure: no chrome.*, no DOM, no imports from storage.js. It is covered by

test_pure_modules.py like value-normalize.js, so the definition the whole product rests on is

executed and asserted on, not just read.

```js

assessAccount(view, cfg, now) -> {

state,        // "ready" | "usable" | "in_progress" | "needs_decision" | "lacking_evidence"

scannable,    // boolean: has a LinkedIn id and a P1-P5 priority, not deleted or excluded

missing,      // [{ field, reason: "absent" | "unverified" | "expired" }]

nextJobs,     // job ids that would close a gap, in dependency order (section 5)

}

isScannable(view, scope)   // the Scanner's selection, the same test as scannable, plus the scope

requiredFields(cfg)        // R3.5: which fields this user's targeting actually depends on

```

cfg is built once from the Setup wizard: targetUniverseConfig (location priorities, size

buckets, industries) and the target contact profile's seniorityLevels.

### 3.2 The rules

Which fields are required depends on the user's settings (R3.5).

| Field | Required when | Verified when (R5.2) |
| --- | --- | --- |
| linkedinCompanyId | always | from LinkedIn, less than 12 months old |
| salesTeamPriority | always | present (priority is computed, so there is nothing to verify) |
| globalHqCountry | locationPriorities has an entry other than "medium" | good source, less than 12 months old¹ |
| globalEmployees | a size bucket has a priority other than "medium" | good source, less than 6 months old |
| industry | industries holds an entry with a priority other than "medium" | good source, less than 12 months old¹ |
| A relevant contact | always (R3.6) | at least 1 contact at a wizard seniority level (classifyJobTitleSeniority returns one), with a LinkedIn profile, less than 6 months old |

¹ The requirements set no freshness window for country or industry, because both rarely change.

12 months is proposed here, the same as company identity.

"Good source" means one of the three sources R5.2 accepts: LinkedIn, web research with a cited

source, or the workbook with the account's Evidence Status at Sufficient or better.

"Other than medium" is the exact test computeCompanyDeterministicPreScore uses. A priority of 2

(medium) adds nothing to the score, so it cannot change any decision, so it must not hold an account

back. Reusing the scoring function's own test keeps the two from drifting apart.

The states, checked in this order:

Needs your decision: an open item in the decision queue concerns this account (section 7).

Lacking evidence: R12.5 is met (section 5.5), and the user has not chosen Keep.

Ready: scannable, and every required field is present and verified.

Usable: scannable, with something still missing or unverified.

In progress: not scannable, and the pipeline still has a job it can try.

An account that is not scannable and has nothing left to try is, by construction, Lacking evidence.

So In progress can never be a dead end.

### 3.3 Where "verified" gets its date

| Source | Verified-at date |
| --- | --- |
| LinkedIn resolver, size fetch, contact discovery | the date of the visit |
| Web research with at least one cited source | webResearch.at |
| Workbook with Evidence Status at Sufficient or better | the company's Last_Verified column; if empty, the import date (D6) |
| Manual edit in SalesTeam | the date of the edit (D2: does a manual edit count as verified?) |

### 3.4 One definition, used everywhere (R3.4)

getScanTargetCompanyIds(scope) is rebuilt as getAccountViews() → isScannable(view, scope).

It stays the single function background.js and scanner.js both call, so the scan and its

"Total: N searches" hint still cannot disagree. Defect 2.5.2 disappears with the rewrite.

The pie, the scheduler and the Scanner gate all call assessAccount.

A test in test_pure_modules.py asserts, for a fixture set of accounts, that every account

assessAccount calls Ready or Usable is one isScannable(view, "all") accepts. Nothing other than

review would catch a drift between the two, so it gets a test.

### 3.5 Caching

Assessing 544 accounts is a few milliseconds of pure JavaScript, so there is no cached state to go

stale. The pie recomputes it on every chrome.storage.onChanged for the three stores (R12.1.4), and

the scheduler recomputes it before each pick. Throttle the redraws to one per 500 ms, because an

import writes many times in a row.

## 4. Provenance

### 4.1 Schema

It is added to targetAccountExtras, next to overrides, because extras is already the per-account

store every writer can reach:

```js

extras[key].provenance = {

linkedinCompanyId: { src: "linkedin", at: 1758700000000 },

globalEmployees:   { src: "web", at: 1758600000000, cited: true },

globalHqCountry:   { src: "workbook", at: 1756000000000, evidence: "Rich Evidence" },

industry:          { src: "user", at: 1758710000000 },

}

```

src is one of linkedin | web | workbook | user | discovery. discovery is LinkedIn Discovery,

which counts as LinkedIn. Contacts need no new schema: a contact counts as verified when it has a

LinkedIn profile URL (lastVerified2, which holds the URL, not a date) and its lastVerified date

is within 6 months (corrected in step 1, see section 11).

### 4.2 Who writes it

Every function that writes one of the tracked fields also writes that field's provenance, **in the

same chrome.storage.local.set**. Values and provenance can then never disagree after a crash.

The writers:

applyResolvedCompanyIds, applyCompanySizeResults, the web-research apply path

(web-research-apply.js → saveTargetAccountExtra), the workbook import, the Discovery merge,

mergeTargetAccounts, and the Accounts table's inline edit.

### 4.3 Existing data: derived once, on first run (R12.8.1)

No separate migration step. The first time 1.2.0 assesses an account with no provenance entry, it

derives one from what is already stored and writes it:

| Field present, and… | Derived provenance |
| --- | --- |
| linkedinCompanyId | linkedin, at linkedinResolveAttemptedAt, otherwise the import date |
| globalEmployees on the row with employeeCountText (from Fetch Company Size) | linkedin, at sizeFetchAttemptedAt |
| a value in overrides, and webResearch.sources is not empty | web, cited, at webResearch.at |
| a value in overrides, and no web research | user, at the import date |
| a value on the imported row | workbook, with the row's Evidence Status and Last_Verified |

Deriving it once and then writing it matters: from then on the account has real provenance, and the

guessing rules above never run for it again.

## 5. Jobs and the scheduler

### 5.1 Jobs become descriptors (R6.1)

code/pipeline-jobs.js describes each job. Every runner stays in its current file, unchanged except

for a new entry point that runs one account at a time.

```js

{

id: "resolve",

label: "Link to LinkedIn",

tier: "linkedin",               // "silent" | "linkedin" | "web"

touches: (view) => view.linkedinLink ? 1 : 1.3,   // an estimate, used for planning and messages only

needs:   (view, a) => a.missing.some((m) => m.field === "linkedinCompanyId"),

after:   [],                    // dependencies, by job id

runOne:  (ctx, view) => ...,    // calls the existing runner with a one-account list

}

```

| Job | Tier | After | Existing code it wraps |
| --- | --- | --- | --- |
| merge-discovery | silent | — | mergeDiscoveredIntoWorkbook (name-only matches go to the decision queue, R12.6.3) |
| normalize | silent | — | value-normalize.js |
| dedupe-safe | silent | — | mergeTargetAccounts, only for pairs with the same LinkedIn id; the rest go to the decision queue |
| resolve | linkedin | — | runCompanyIdResolution |
| size | linkedin | resolve | runCompanySizeFetch (free when resolve just loaded the same company page, see 9.2) |
| contacts | linkedin | resolve | runContactDiscoveryForExistingCompanies |
| web | web | — | researchAccountOnWeb via bulk-research.js |
| arbitrate | silent | web | web-findings-arbitration.js |
| score | silent | all of the above | prioritizeCompanies(…, { useAI: false }) for this one account |

after is used to compute the order (R6.1.2). A job whose needs is false does not run and is not

mentioned (R6.1.3).

### 5.2 The loop

```

onTrigger():                                          # section 5.4

if !consent.linkedin: return                        # R12.8.3: 1.1.x behaviour until consent

runSilentPass(all accounts)                         # merge, normalize, dedupe-safe, score: free and local

while true:

if pauseRequested or stopRequested: break         # a user scan, or the Stop button

if touches24h >= PIPELINE_TOUCH_CEILING (75): break

account = pickNext()                              # 5.3

if !account: break                                # nothing left: "All accounts processed"

withBatch("SalesTeam is preparing accounts", () => runAccount(account))

closeWorkerTab()

runAccount(a):

for job in orderedJobs where job.needs(a):

if job.tier == "linkedin" and touches24h + job.touches(a) > 75: return

if job.tier == "web" and !webBudgetLeft(): continue          # R12.7.3

result = job.runOne(ctx, a)                                  # writes values + provenance

recordAttempt(a, job, result)                                # 5.5

a = reassess(a)

score(a); logBatch(a)                                          # R8.1, R8.2

```

The batch lock is taken per account, not for the whole day. Between two accounts it is free. A

user who starts a scan therefore waits at most for the account in progress, usually under a minute,

and never gets the "one batch at a time" refusal because of the pipeline (Q5 in the requirements).

The scan button sets pipelinePauseRequested. The loop sees it at the next account boundary and

stops. When the scan releases the lock, the pipeline resumes by itself (5.4).

### 5.3 Picking the next account (R6.4.1, R6.4.2)

```

candidates = accounts where state is "in_progress" or "usable" and a job with needs() == true can run

sort by:

1. provisional priority, P1 first (an unscored account counts as P3)

2. fewest estimated touches to Ready: finish what is almost finished

3. never attempted before attempted, oldest attempt first (today's ordering rule)

```

Provisional priority is the deterministic score computed from whatever is present, as today.

After each account the scheduler re-scores that account (score job). This is the fix for defect

2.5.3. Because the candidate list is recomputed at every pick, an account whose score jumped after its

contacts were found moves up at once, with no special re-ordering step.

Re-scoring is limited to accounts whose score is derived. Scenario 2 accounts (imported with

confident AI evidence, hasSufficientImportEvidence) keep their imported score, as today. A manual

priority override (extras.overrides.salesTeamPriority) is never touched.

### 5.4 Triggers: when the loop starts

No chrome.alarms. The decision was to start on the first Chrome launch of the day, not at midnight

(R12.2.4).

| Trigger | Where it comes from |
| --- | --- |
| Chrome starts | chrome.runtime.onStartup in background.js |
| A SalesTeam page opens, or is open every 10 minutes | the page sends PIPELINE_KICK, the same pattern as runAutoBackupIfDue |
| An import finishes (workbook, HubSpot) | the import sends PIPELINE_KICK |
| A Discovery run finishes | completeDiscoveryQueue → merge (R12.6.1) → kick |
| A user scan finishes | the scan's release → kick (resumes after the pause) |
| Targeting settings change | Setup wizard save → re-score everything (silent) → kick |

A kick while the loop is already running does nothing. The loop re-reads the accounts before each

pick, so it will see the new data anyway.

What happens after the budget is spent: the loop stops. Room frees up as old touches leave the

24-hour window. The next kick (a page open, or Chrome's next start) picks the work up. Waking the

extension up with nothing open would need an alarm, which is deliberately not used. In practice

Chrome is open most of the day and SalesTeam pages are open when the user works, so this loses

little.

Before the first account of each day, the loop calls runAutoBackupIfDue({ force: true }). The

snapshot before automated changes (R8.4) then comes from the existing backup, with no new code.

### 5.5 Attempts and "Lacking evidence" (R12.5)

```js

extras[key].pipeline = {

attempts: { resolve: ["2026-09-24", "2026-09-25"], size: ["2026-09-24"] },  // local dates

emptyPage: "2026-09-24",       // R12.5.3, set by the resolver or size fetch

lackingSince: "2026-09-25",

keep: false,                   // the user chose Keep: stop retrying, leave it in the pie

inputsHash: "…",               // hash of the import row / discovery data at the last attempt

}

```

A job for a mandatory field that has failed on 2 different days stops being offered for that

account. An empty LinkedIn page counts at once.

When every job that could make the account scannable has stopped, the account is **Lacking

evidence**. The reason text is built from missing plus attempts, for example: *"No LinkedIn

page found. Tried on 24 and 25 September."* (R12.5.5)

Retried only when something new arrives (R12.5.2): if inputsHash changes (re-import,

Discovery merge, manual edit), the attempts are cleared.

Recognising an empty page: the size content script already reads the company page. An

employee count of 0, or "0-1 employees" with no posts, sets emptyPage. The exact test is written

after looking at the 3–4 real cases (build step 4).

The existing linkedinResolveAttemptedAt, sizeFetchAttemptedAt and contactDiscoveryAttemptedAt

stay, so the support-tier buttons keep their ordering. The pipeline writes both.

## 6. Web research in the pipeline (R12.7)

Separate consent, separate budget: webResearchBudget = { monthlyUsd, spentThisMonth, month }.

The existing per-account cost estimate and api-usage.js provide the figures. The month rolls over

on the first run in a new month.

When it runs: inside runAccount, for accounts that are scannable and have never been

researched (or whose research is older than 12 months). It never blocks Ready (R12.7.4). If the

budget is 0 or used up, the job is skipped and the paused message is shown (R12.7.3).

Its results go through the existing arbitration (`arbitrate` job). Differences that cannot

change a decision are settled silently. Those that can go to the decision queue (R5.4).

D3: should web research run before Fetch Company Size for accounts with no headcount? A

cited web headcount is verified (R5.2) and saves a LinkedIn touch, which is the scarcer resource.

It costs US$ instead. Recommendation: yes, when the web budget allows, because touches limit how

fast accounts become Ready and dollars do not.

## 7. The decision queue (R6.3.3, R12.4)

One list, stored as decisionQueue: [{ id, kind, accountKey, createdAt, payload }], shown on one

page with Next / Skip / Keep and the kind-specific actions:

| Kind | Created by | Actions |
| --- | --- | --- |
| name_match | Discovery merge, a company matched by name only (R12.6.3) | Same company (merge) / Different company (add as new) |
| duplicate | dedupe-safe, a pair it cannot settle safely | Merge / Keep both |
| finding | arbitration, a difference that could change a decision | Keep current / Use web finding |
| lacking_evidence | 5.5 | Keep / Remove (soft delete, R12.5.4) |

Red dot (R12.4.1): the menu item that opens the queue shows a dot while the queue is not empty.

Every page that draws the menu redraws on chrome.storage.onChanged for decisionQueue.

Wording follows the house rule: the two sides are "current" and "web finding", never "your".

The per-account Review findings… dialog stays and shows only that account's finding items.

## 8. The LinkedIn tab without taking over the browser — decision D1

Today's behaviour (a foreground tab, re-activated on every navigation) works only because the user

just clicked the button and expects to watch. The pipeline needs something else. Options, best first:

A. A dedicated SalesTeam window (recommended). At the start of a run the pipeline creates one

small, normal (not minimised) window with focused: false, holding the single LinkedIn tab. A tab

that is the active tab of its own visible window is not a "background tab" for Chrome's throttling,

yet it does not take the user's tab or focus. It is visible in the browser, which keeps the LinkedIn

posture (N9.3), and the user can glance at it. The window closes when the run ends.

*Risk:* on Windows, Chrome also treats a window that is completely covered by other windows as

hidden, and may slow it down anyway. Build step 0 is a test that answers this before anything

is built on top of it.

B. Run only while the user is away. chrome.idle (the idle permission, which shows no install

warning) says when the machine has had no input for N minutes. The pipeline runs then, in a

foreground tab, and pauses as soon as the user is back. It is always reliable, but it finishes much

more slowly and only when the laptop is on and unattended.

C. Today's foreground tab, run automatically. Rejected: it would take over the browser while the

user works.

Recommendation: A, with B as the fallback if the test fails on covered windows. Either way, the

pipeline does not keep the computer awake (chrome.power.requestKeepAwake). The user-started

jobs do, because the user is waiting for them. Keeping a laptop awake for work nobody is waiting for

would be a new, unannounced behaviour (D4).

What "awake" means here (clarified 2026-09-24). It means *not in sleep mode*. The screen saver,

the display turning off and the screen lock are all separate from sleep. The user-started jobs

request "system" keep-awake, which stops Windows from sleeping but still lets the display turn off

and the screen lock. The pipeline requests nothing, so:

Sleep (Windows' own power settings): Chrome is frozen, and the pipeline stops mid-account.

Nothing is lost, because each result is saved as it arrives. It resumes at the next kick after

wake-up.

Screen saver, display off, or screen locked while the machine stays awake: Chrome keeps

running, so the pipeline *can* in principle continue. But Chrome on Windows treats a locked

screen or a display that is off like a fully covered window, and may slow its pages down in the

same way. This is exactly the risk in option A. So step 0 tests it too. If lookups time out

while the screen is locked, the pipeline pauses when chrome.idle reports "locked" and resumes

on unlock. That uses the same idle permission as fallback B.

### Step 0 result (tested 2026-09-24/25): option A works, no fallback needed

A throwaway harness ran real company-page lookups (the direct-link path, the heaviest page and the

one that caused the old timeouts) from a window created with focused: false, never made active,

with no keep-awake. A zero-touch probe page in the same tab recorded how Chrome treated the window.

| Condition | Chrome's view of the window | Lookups | Timeouts | Avg / max result |
| --- | --- | --- | --- | --- |
| (a) visible | visible, 60 frames/s | 10/10 | 0 | 2.3 s / 3.6 s |
| (b) covered | hidden, 0.1 frames/s, timers held to ~1 s | 10/10 | 0 | 2.0 s / 2.6 s |
| (c) minimised | hidden, same as covered (probe only) | — | — | — |
| (d) screen locked, machine awake | hidden, same as covered | 10/10 | 0 | 2.2 s / 3.1 s |

Hidden does not mean broken. Chrome stops drawing a covered, minimised or locked window and

slows its timers, but the page still loads and the content script still reads it and reports back

as fast as when visible. The old background-tab timeouts are not reproduced by a hidden window.

The window never took focus in any round, and does not need to be activated once to work.

Consequences for the design: the fallback (B, run only while the user is away) is not needed,

and neither is the pause on chrome.idle "locked" described above. The idle permission is not

required. The window will usually open behind the user's work, which is expected and harmless.

Found in passing, not a window issue: 6 of the 30 lookups read a different company id from the

one stored for that account (Octapharma, Comet Holding, Lalique Group, Komax Holding, FMV, BNP

Paribas Switzerland). Since the Scanner selects accounts by that id, this is a readiness question

for step 1: a stored id should be re-checked against its own LinkedIn page before it counts as

verified. Which side is wrong has not been established yet.

## 9. Cost: touches per account, measured on real data

### 9.1 The real workbook (Swiss_AI_Prospects_544_V66_FULL, counts only)

|  | Accounts | Share |
| --- | --- | --- |
| Companies | 544 |  |
| with a LinkedIn company link | 519 | 95% |
| with a global employee count | 372 | 68% |
| with Evidence Status at Sufficient or better | 335 | 62% |
| with at least one contact | 496 | 91% |
| with at least one contact with a LinkedIn profile | 196 | 36% |

The contact bar is the largest gap: 91% of accounts have a contact, but only 36% have one with a

LinkedIn profile. Most accounts will therefore need a People visit, whatever else they have.

### 9.2 Touches per account

| Job | Touches | Notes |
| --- | --- | --- |
| Resolve, with a link | 1 | loads the company page |
| Resolve, name only | about 1.3 | a search page, plus the company page when the search shows no link |
| Size | 1 → 0 | loads the same company page the resolver just loaded. Reading the size in that same visit makes it free |
| Contacts | 1 | the company's People page |
| Warm-up | 1 per run, not per account | today every job run starts with a feed visit. One shared, warmed tab per session pays it once |

Averaged over the 544 accounts: about 2.15 touches per account with the jobs as built today,

and about 1.7 with the size read during the resolver's own visit.

### 9.3 What that means for the user

|  | Jobs as built today | With the shared page visit |
| --- | --- | --- |
| Accounts made Ready per 75 touches | about 35 | about 44 |
| Days to clear 544 accounts | about 16 | about 12 |
| First Ready account | within minutes | within minutes |

These are upper-bound estimates from the workbook alone. An existing installation has already

resolved many ids and fetched many sizes, so the real backlog is smaller. On the other hand, the

seniority filter (R3.7) will reject some contacts that exist today, so the real figure is uncertain in

both directions. The pipeline logs the touches each account actually cost. After the first week,

the progress line switches from these estimates to the measured average (R12.3.2).

Worth doing in 1.2.0: the shared warm tab and the shared company-page visit together cut the time

to clear the backlog by about a quarter, with no change to the LinkedIn posture. Both are local changes to

the runners' entry points.

## 10. What the user sees

### 10.1 Setup wizard: the consent (R12.2.1, R12.8.3)

The last step checks readiness to start: target region, sizes and seniority levels set, LinkedIn

signed in. Then it offers:

Keep my accounts ready automatically

SalesTeam links accounts to LinkedIn, finds their size and their key contacts, within your daily

LinkedIn limit. You start it once; it carries on each time Chrome is open, in its own small window.

[Turn on]  [Not now]

Web research is a separate, optional line with a monthly US$ amount (R12.7.1). Existing users see the

same card once after updating, on whichever SalesTeam page they open first. Both switches also live

in Settings > Automation, where they can be turned off at any time.

### 10.2 Target Accounts Dashboard: the pie and one line (R12.1)

A new first pie, Pipeline status, drawn with the existing renderGenericPieChart, which already

takes onSliceClick. Clicking a slice filters the accounts table through a new Readiness column.

Under it, one line, chosen from:

*"38 ready · working on Nestlé · about 25 more by the end of the day"*

*"38 ready · LinkedIn limit for automation reached · resumes around 14:10"* (from formatTouchRelease)

*"Paused while you scan"*

*"All accounts processed. Your daily LinkedIn limit is now free for scanning."* (R12.2.5)

*"Web research is paused: this month's budget of US$20 is used up. …"* (R12.7.3)

### 10.3 While it runs

The existing batch banner is designed for a run the user started and is watching. It is sticky and

blue, with a Stop button. The pipeline gets a quiet status pill in the page header instead:

*"Preparing accounts · 38 ready"*, with Pause. R7.3 asks for progress that is visible but not

intrusive. The full banner still appears for user-started jobs, as today.

### 10.4 Scanner (R12.3.4–5)

MIN_READY_TO_SCAN = 5, one named constant in readiness.js. Below it the Scanner explains itself:

*"You have 3 Ready accounts. The Scanner needs at least 5 to start. About 12 more are expected by

the end of the day."* The Scanner's selection itself is unchanged in meaning: it scans scannable

accounts (Ready and Usable) in the chosen P-scope, as today. The gate counts only Ready, so the

first scan runs on the accounts that are best prepared.

### 10.5 Menu

Decisions is added to the menu, with the red dot. Review & Merge Discovery Results, **Resolve

LinkedIn Company IDs, Fetch Company Size, Discover Contacts for Existing Companies and Find

& Merge Duplicates** move to Advanced tools (support tier). They stay fully working. Each one's

confirm text gains a line: *"The automatic pipeline normally does this for you."*

## 11. Build order

Each step ships on its own, as a patch release inside the 1.2 line, and makes the next one safer.

| Step | Scope | Visible result | LinkedIn automation? |
| --- | --- | --- | --- |
| 0. Worker-window test | A throwaway harness: run 20 company lookups in an unfocused window while it is (a) visible, (b) covered, (c) minimised, (d) with the screen locked and the machine awake. Count timeouts. | answers D1 | test only |
| 1. Readiness, read-only | readiness.js + tests, getAccountViews(), provenance schema + one-time derivation, the three defect fixes (2.5), getScanTargetCompanyIds rebuilt on isScannable, the pie + Readiness column | the truth about the data, on the dashboard | no |
| 2. Scheduler, manual start | pipeline-jobs.js, the loop in background.js, the runners' one-account entry points, the shared warm tab + shared company-page visit, attempts, the status pill. Started from a support-tier Run pipeline now button | depth-first runs, measured touches per account | only when clicked |
| 3. Automatic | consent card + Settings > Automation, the triggers (5.4), pause-for-scan, the daily backup before the first run, the worker window (per D1), the Scanner gate | the product behaviour of R12.2 | yes |
| 4. Decisions | decision queue page + red dot, automatic Discovery merge with name-only matches queued, dedupe-safe, Lacking evidence + empty-page detection, menu moves | the user is involved only where R12.4 says | yes |
| 5. Web research lane | consent + monthly budget, the web + arbitrate jobs, the paused message | depth without clicking | yes |
| 6. Public wording | store listing, website, Help: *"You start it once…"* (R12.2.3); remove the "no chrome.alarms, ever" comment in discovery-queue.js and replace it with the actual rule (no alarms; kicks on start and on page open) | honest messaging before 1.2.0 goes to the store | — |

Steps 0 and 1 carry no risk and settle the two biggest unknowns: whether the window works, and

whether the Ready definition matches what the user sees as ready on real accounts. Step 1 can ship to

the store on its own.

Per the versioning policy, bumping to 1.2.0 is Boaz's call. This plan assumes the steps are

internal builds, and that 1.2.0 is whichever build he decides to submit.

### Step 1 as built (2026-09-25)

Branch feature/pipeline-step1. Still read-only: nothing visits LinkedIn that did not before.

`code/readiness.js` (pure): assessAccount, isScannable, requiredFields, deriveProvenance,

MIN_READY_TO_SCAN. test_pure_modules.py covers it, including the 3.4 check that every Ready or

Usable account is one isScannable accepts.

`getAccountViews()` in storage.js is the one join. getAccountReadiness() pairs each live

account with its assessment. getScanTargetCompanyIds is rebuilt on isScannable (defect 2.5.2).

Provenance is stored in extras[key].provenance. Each entry holds v, the value it vouches for.

An entry whose v no longer matches the stored value is ignored, and the field's provenance is

derived again. So a re-import, a merge or an undo can never leave provenance vouching for a value

that has gone. The writers stamp provenance in the same write as the value: the resolver, the

Discovery id backfill, Fetch Company Size, accepted web findings (single and bulk) and manual edits.

The stored-id re-check rule (from the step 0 mismatch finding): linkedinCompanyId counts as

verified only when its provenance records the page the id was read from (link), and that page is

the account's current LinkedIn link. Ids stored before 1.2 carry no such record, so they show as

*not yet re-checked* and the account is Usable, not Ready, until step 2's pipeline re-reads

them. A re-import that changes an account's link invalidates its id the same way. Discovered rows

are the exception: their id and link come off the same search card.

Defect 2.5.1: getCompaniesNeedingSize uses parseLooseNumber.

Defect 2.5.3, as far as step 1 can go without the scheduler: the automatic scoring now also

re-scores locally computed priorities. It runs after an import or merge, after contact discovery,

after Fetch Company Size, and on opening Target Accounts. It never touches a manual override or an

AI-judged score (its reason contains "Strategic Fit:"). Only companies whose score moved are

written.

UI: a first pie, Pipeline status, on the Target Accounts dashboard, with a one-line count

under it. Clicking a slice filters the table by the new Readiness column, and hovering a

Readiness pill lists what the account still lacks. Both are redrawn, debounced, when any account

store or the targeting settings change.

Differences from the design text, found in the code:

Contacts: lastVerified2 is the LinkedIn profile URL, not a second date (section 4.1 assumed

two dates). The contact's date is lastVerified. Discovered contacts had no date at all: they now

get the day they were found, and older ones fall back to the account's

contactDiscoveryAttemptedAt, then the import date.

Discovered companies keep their LinkedIn id on the workbook row, not in the targetAccounts map,

so the old scan selection never scanned them. getAccountViews reads both, so **Discovered

companies with a P1–P3 priority are now scanned.**

Scope "all" now needs a P1–P5 priority, per isScannable. Before, it also took unscored

companies. The automatic scoring leaves almost none unscored.

With no seniority levels set in the wizard, any contact counts as relevant, rather than none.

Excluded accounts are left out of the pie, the same as deleted ones. The table already hides both.

Added during the live test (2026-09-25, build 1.1.4):

Contact relevance reads the research's own Seniority column first ("C-level / Group",

"Specialist"…). The job-title guess is used only for contacts without it. Any "Chief … Officer"

title now counts as C-level, both here and in LinkedIn Discovery's headline check. Before, a title such

as "Chief Digital & Information Officer" matched no level.

The contact column "LinkedIn Profile" is now "Contact Link". The research fills it with any

page that evidences the person, often a news article. The link says "LinkedIn ↗" only for a real

profile; any other page shows its site name. Readiness applies the same test.

A "Still to do" line under the pie counts the gaps per field. The first live reading was:

LinkedIn re-check 533, relevant contact not verified (no LinkedIn profile) 289, employees not

verified 88, relevant contact missing 78, LinkedIn company missing 1.

For step 2: the 289 accounts already know the senior person's name. Finding that one person's

LinkedIn profile is a narrower, likely cheaper job than a People-tab discovery, and should be

designed as its own job.

### Step 2 touch-ups (agreed 2026-09-25)

Step 1's live reading changed what step 2 mostly has to do. The biggest gaps are not missing data.

They are data that is already there but not yet confirmed on LinkedIn: 533 ids to re-check and 289

known contacts with no LinkedIn profile. Four changes follow.

T1. A new job, `profile`: find a known person's LinkedIn profile. It runs when the contact gap is

*"no LinkedIn profile"* or *"out of date"*. It takes the most senior relevant contact the account

already names, and searches the company's own People tab for that name:

linkedin.com/company/<slug>/people/?keywords=<first last>. That is 1 touch, and it reuses the

existing contact-discovery page reader unchanged.

Accepted only when exactly one result's name matches the contact's name (accents, case and

middle names ignored; first and last name must both match) and its headline does not name a

different company. The profile link goes into the contact's Contact Link, dated today, with

provenance linkedin.

Never guessed. No match, or two or more matches, is recorded as an attempt and nothing is

written.

The People tab lists only current employees. So a person who is not found has probably left, or

is spelled differently. Once every known contact has been searched (see "Step 2 as built"), the profile job stops for that account, and

the ordinary contacts job (People-tab discovery by title) takes over.

A stale contact (older than 6 months) goes through the same search, which also confirms the person

is still at the company.

| Job | Tier | After | Existing code it wraps |
| --- | --- | --- | --- |
| profile | linkedin | resolve | fetchContactCandidates in contact-discovery-extraction.js, with a name keyword |

contacts now runs only when no relevant contact exists, or when profile has given up.

T2. `resolve` also re-checks. Its needs covers an id that is missing and an id that is *"not

yet re-checked"*. With a LinkedIn link, the re-check is one direct visit to that link (1 touch).

T3. Size comes free on the same visit. The id reader and the size reader are separate content

scripts, and both already run on every /company/ page, each switched on by its own flag. When an

account needs both, the pipeline sets both flags before the one visit and waits for both answers.

So re-check + size = 1 touch, not 2. size runs as its own visit only when the id is already

verified.

T4. When the re-check reads a different id (6 of 30 in the step 0 test): the id read from the

account's own link page is written, because that page is the account's identity. The old id is kept

in the provenance entry (replaced) and written to the batch log, so it can be traced.

Cost of the current backlog, at the rolling 75-touch ceiling: about 533 re-checks (size included)

+ 289 profile searches + 78 contact discoveries at about 2–3 touches each ≈ **1,000 touches, about 14

days** if nothing else used LinkedIn. It is a one-time cost: after it, only expiries and new accounts

need touches.

Step 2 also uses the worker window. The build order put the unfocused worker window (D1) in step

Step 0 proved it works, and the one-account entry points need a way to be handed a tab anyway.

Building them on a foreground tab first and then changing them would be wasted work. So step 2's

Run pipeline now already opens the small unfocused window. Because the user clicked it, it keeps

the computer awake while it runs, like every other user-started job (D4).

Run pipeline now is in Advanced tools. It asks how many accounts to process (default 5), so the

first runs are small and the touches per account can be measured.

### Step 2 as built (2026-09-25)

Branch feature/pipeline-step2, stacked on step 1. Nothing runs unless Run pipeline now is clicked.

`code/pipeline-plan.js` (pure, covered by test_pure_modules.py): jobsNeeded, rankCandidates,

the 2-day rule (withFailedAttempt, jobGaveUp), name matching (namesMatch, pickProfileMatch)

and size bands (parseSizeBand, sizeVerdict).

`code/pipeline-runner.js` is the loop, in the background worker. The design's pipeline-jobs.js

was folded into it: with only four LinkedIn jobs, a separate descriptor file added nothing.

One-account entry points in the existing runner files: resolveAccountOnTab, armSizeRead /

readSizeOnTab, searchCompanyPeopleByName, discoverContactsForAccount. The old batch runners are

unchanged apart from an activate option on their navigation, which defaults to today's behaviour.

`code/auto-score.js` holds the local re-scoring, now shared by the Target Accounts page and the

pipeline's score step.

`code/pipeline-status.js`: the quiet pill (bottom right, every SalesTeam page, with Stop) and the

summary pop-up at the end, listing each account's visits and what changed.

Refinements made while building:

T1: which contact, how often. Each profile search takes the next relevant known contact not yet

searched (those with no LinkedIn profile first, then those out of date). An account gets at most

3 name searches a day. When every known contact has been searched without a match, contacts

takes over. This replaces the 2-day rule for this one job. A page that did not answer does not

count as searched.

T3: size is checked, not blindly overwritten. LinkedIn shows a band ("1,001-5,000"), stored as

its lower bound. A stored count inside the band is kept and marked verified by LinkedIn,

because it is usually more precise. A count outside the band is replaced, and the old one is kept

in the provenance entry (replaced), as for ids (T4). A count held as an override is checked and

replaced in place, so it cannot go on hiding the new value.

A found profile can replace a news link. The research often put a news article in Contact

Link. When the LinkedIn profile replaces it, the old link is written to the activity log entry for

that account, so the evidence can still be found.

One pass per account per day. An account the pipeline has handled today is not picked again

until tomorrow, so a failed job is retried on another day, not in a loop.

Discovered rows keep their id on the workbook row, not in the id map. A re-check of one writes

the id there.

### Step 3 touch-ups (agreed 2026-09-25)

Boaz agreed to all six as recommended.

| # | Question | Decision |
| --- | --- | --- |
| U1 | Only a page can save the daily backup (the background worker cannot write files). What if Chrome starts with no SalesTeam page open? | An automatic run starts only with a full backup from the last 24 hours. Without one it waits for the first SalesTeam page, which makes the backup (the same 12-hour rule as before a scan) and then kicks |
| U2 | The design pauses the pipeline only for a scan | It makes way for any job the user starts: a scan, web research, Discovery, the Advanced-tools runners. Start asks it to pause, a note says *"Waiting for SalesTeam to finish the account in progress…"*, and the job starts when it has. No "one batch at a time" refusal because of the pipeline. When the job ends, the pipeline resumes by itself |
| U3 | A pop-up after every automatic run would be intrusive | Automatic runs show no pop-up. What they did goes to the Activity Log and to one status line under the Pipeline status pie (10.2). The pill reads *"Preparing accounts · 21 ready · Nestlé"*, with Pause. A manual Run pipeline now keeps its pop-up |
| U4 | The Scanner gate (fewer than 5 Ready): the Scanner also searches topics, and only one of its three phases uses accounts | 0 Ready blocks the scan, with the reason. 1-4 Ready: a soft gate, the Scanner explains and offers Scan anyway. 5 or more: scans straight away. (Refined by Boaz 2026-09-25; first agreed as a soft gate at every count) |
| U5 | Consent and the default | Off until turned on. Asked at the end of the setup wizard, and once for existing users on the first SalesTeam page they open after updating. The switch lives in Settings > Automation. The web-research line waits for step 5. No keep-awake (D4) |
| U6 | Version | 1.1.5 → 1.1.6 |

### Step 3 as built (2026-09-25)

Branch feature/pipeline-step3, stacked on step 2. Version 1.1.6.

`code/pipeline-automation.js` holds the switch (pipelineAutomation: enabled, decidedAt,

askedAt, pausedDay), the consent wording, and the keys for the idle reason and the hold.

`pipeline-plan.js` `autoRunBlocker` (pure, tested) decides whether an automatic run may start:

off, paused for today, making way for a user's job, another batch running, the visit ceiling, no

backup from the last 24 hours. kickPipeline then also checks that some account can be worked on

today, so a kick with nothing to do never opens the LinkedIn window.

Triggers (5.4): Chrome starts (onStartup, 20 seconds later so the network is up); a SalesTeam page

opens and every 10 minutes while one is open; a user's batch job ends (seen as the batch record being

removed, wherever the job ran); Setup is saved (the wizard re-scores derived priorities, then kicks).

Imports and Discovery are covered by the page kicks and the batch-end kick.

Automatic runs have no account limit: they end at the ceiling, when nothing is left for today, or

when they make way. They do not keep the computer awake. A run that handled nothing is not logged.

Making way (U2): guardBatchStart asks the pipeline to pause and waits, up to 2.5 minutes, while

it finishes the account in progress. It also sets a 3-minute hold on every user start, so no kick can

slip in between the check and the job taking the batch lock. The end of the job clears the hold and

kicks. The pipeline's own batches are marked pipeline: true, so they never count as a blocker.

Pause on the pill stops the run and keeps automation off for the rest of the local day. **Resume

today** in Settings > Automation undoes it.

Status line (pipelineStatusLine), under the pie and in Settings: working on an account; off;

paused for today; paused while you scan or run another job; limit reached, with the time it frees

up (timeBelowCeiling); all accounts processed; waiting for today's backup.

Ceiling lowered from 75 to 60 (2026-09-25, Boaz), after one scan used 70 of the 99 on the first day

of automatic runs. The pipeline now leaves 39 visits a day to the user's own scans. The 75 elsewhere in

this document is the original design figure.

Scanner: 0 Ready accounts: the scan does not start, and the message says why. 1 to 4: Scan anyway /

Cancel. Both messages point to Settings > Automation when it is off.

Not built in step 3: the wizard's readiness checklist before the consent (10.1: region, sizes,

seniority levels, LinkedIn signed in). The consent is a plain tick box on the last step. The

"about 25 more by the end of the day" estimate (10.2 and 10.4) is left out: there is no measured

rate yet to base it on.

### Step 4 touch-ups (agreed 2026-09-27)

Boaz agreed to all eight as recommended.

| # | Question | Decision |
| --- | --- | --- |
| V1 | Section 7 stores the queue as a decisionQueue list | The queue is built from the data every time; only the answers are stored, each where its own data lives. Nothing can go stale: a finding settled in the account's Review dialog, or new data reaching a Lacking account, simply stops producing an item. Every item puts its account in "Needs your decision"; scanning is not affected |
| V2 | Discovery merges by itself when a run finishes (R12.6) | Matches by LinkedIn id merge silently. Name-only matches are not merged, get no id written onto the existing account, and their contacts wait: Same company / Different company. (Before: a name match silently wrote the discovered id onto the account - the risky write, since nearly every account now has an id) |
| V3 | Which duplicates may merge without asking | Only when every member carries the same LinkedIn id and at least one has had it re-checked against its own page - a merge removes a row and cannot be undone. Everything else: Merge / Keep both (the existing "Keep separate" memory) |
| V4 | The account's own link opens a page with a different id (SIG, Sunrise, Stadler) | Accepted automatically when the page name and the account name agree at the start, word by word, legal words dropped ("SIG Group" / "SIG Combibloc"); a common first word ("Swiss", "Zurich") needs two words. The old id is kept in the trace. Otherwise: Accept new page / Keep current |
| V5 | Lacking evidence (R12.5) | No LinkedIn company and the lookup failed on 2 different days, or an empty page (LinkedIn's "0-1 employees" band), which counts at once. Keep stops retrying; Remove is the soft delete. Retried when the inputs change (R12.5.2) |
| V6 | Web findings | The findings the automatic resolve leaves for the user: Use web finding / Keep current. Running that resolve automatically stays in step 5 |
| V7 | Where and how | A Decisions page (menu item with a red dot, all four pages), one card at a time, Skip (saves nothing). Review & Merge Discovery Results and Discover Contacts for Existing Companies move to Advanced tools; the five support tools' dialogs say *"The automatic pipeline normally does this for you."* |
| V8 | Version | 1.1.6 -> 1.1.7 |

Added by Boaz while building: "do the same for the others like this". A tick box under the card

applies the answer to every other item in the *same situation*, after a confirmation listing them. It

is offered only where the situation really is the same: web findings on the same field, and Lacking

evidence with the same cause. Identity questions (a changed page, a name match, a duplicate) are each

about two particular companies and are never grouped.

### Step 4 as built (2026-09-27)

Branch feature/pipeline-step4, stacked on step 3. Version 1.1.7.

Root cause found on the way, in his Activity Log: LinkedIn now titles a company page

*"Stadler: Overview | LinkedIn"*. The resolver stripped only the old "About | LinkedIn" ending, so the

name check compared "Stadler: Overview" with "Stadler Rail" and failed. Ten accounts gave up on this

(Stadler, Sunrise, SIG, Forbo, Medacta, Bystronic, Valiant, Cembra, Comet, SKAN). Fixed in

company-resolve-content-script.js; the same rule is cleanPageName in the pure module. The ten are

tested cases.

`code/decision-rules.js` (pure, 39 checks in test_pure_modules.py, 221 total): cleanPageName,

pageNamesAgree (V4), isEmptyPageBand, lackingReason (V5), duplicateGroups (V3, links rows by

name, LinkedIn page and LinkedIn id), accountInputsKey / effectivePipeline (R12.5.2),

similarKey, sortDecisions (identity questions first, then Lacking, then findings; P1 first).

Retry when something new arrives: each view carries inputsKey (import date, names, a typed link,

PIPELINE_RULES_VERSION). When it differs from the key stored with the attempts, the attempts, empty

page mark, Keep and pending page change are forgotten. Pre-step-4 states have no key, so **every

account with a history is retried once** - which is what brings the ten back. The pipeline never

writes any input, so it cannot reset itself.

storage.js: getDecisionQueue, applyDecision(item, choice), settleSafeDuplicates,

autoMergeDiscoveryResults, getDiscoveryNameDecisions / saveDiscoveryNameDecision (key

discoveryNameDecisions, by the discovered company's LinkedIn id). computeDiscoveredMergeDiff

holds undecided name matches and their contacts; "Different company" adds the row as

*"Name (LinkedIn: slug)"*, since accounts are keyed by normalized name. getAccountReadiness passes

the queue to assessAccount, so the pie's "Needs your decision" and "Lacking evidence" slices fill.

Pipeline: jobsNeeded returns nothing for an empty page, a Keep, or a page change waiting for an

answer; "Keep current" stops the re-check. The runner accepts or queues a changed page (V4), marks an

empty page from the size read, saves the whole per-account state, and settles safe duplicates after

each run.

background.js: when discoveryQueueState turns done, the results are merged, safe duplicates

settled, new rows scored locally, and the pipeline kicked. A stopped run never reaches done.

Pages: decisions.html/.js/.css (embedded like the Activity Log), decisions-dot.js (the red

dot, recounted when the data it is built from changes, debounced). The manual Review & Merge now

reports name matches waiting in Decisions.

Alternative names (option A, Boaz 2026-09-27): the LinkedIn Link stays uneditable (his 2026-09-18

rule: SalesTeam verifies links, users do not type them). Instead, when the main name search answers with

no confident match, the resolver searches again with the account's alternative names - the workbook's

and the Alt. name(s) typed on the account - at most 2, never after a timeout (a second search per

company was once linked to throttling). Case: "Swiss Air-Rescue Rega" finds nothing; its page is

"Rega". Adding "Rega" as an Alt. name changes the account's inputs key, so it is retried at once.

Used by the pipeline and by Advanced tools > Resolve LinkedIn Company IDs; alt names also count for the

direct-link name check and for V4.

Duplicates: evidence against wins (Boaz, live test 2026-09-27). Basilea Pharmaceutica and ADC

Therapeutics were proposed as duplicates because both carried the same LinkedIn id - but their links

open two different pages, so one held the other's id (a wrong id, which the re-check corrects, not a

duplicate). duplicateContradiction: a shared id never pairs rows whose links open different pages,

and different registry ids (Zefix UID) never pair rows at all. The card now says why the rows were

paired and compares LinkedIn page, id, HQ city and country, registry id and contacts side by side.

Also fixed: "companyies" in the Resolve confirmation; the Resolve dialog no longer calls the ids

"needed for a future feature".

Not built: the design's dedupe-safe as a separate pipeline job (settling runs after each run and

each Discovery merge instead); a link from the pie's status line to Decisions.

### Step 5 touch-ups (agreed 2026-09-27)

Boaz agreed to all eight as recommended.

| # | Question | Decision |
| --- | --- | --- |
| W1 | Where web research runs | In the same pipeline, one account at a time, but not limited by the 60-visit LinkedIn ceiling: once it is reached, the run carries on with accounts that only need web work, without opening the LinkedIn window. It makes way for the user's own jobs like the LinkedIn jobs, a manual bulk research included |
| W2 | Which accounts, in what order | Gaps first: a missing headcount (D3: before Fetch Company Size) or a missing or unverified HQ country gets a short research on just that topic. Then depth: a full research for scannable accounts never researched or researched over 12 months ago, P1 first. P4/P5 are never researched automatically |
| W3 | Budget | A monthly US$ budget per calendar month, off (0) by default. It counts only what the pipeline spends. The next account starts only if this month's spend plus the average cost of a research still fits, so the budget is never exceeded. US$10 is filled in when it is turned on |
| W4 | Consent | Settings > Automation gets a second part: *Research accounts on the web*, the monthly budget, and this month's spend. The wizard's last step gets the same tick box, unticked. No pop-up for existing users: the paused message (W6) says it is available |
| W5 | Findings after research | Resolved automatically, per account, straight after its research, with the rules of *Resolve findings automatically*. Empty fields are always filled. What the rules leave goes to Decisions (V6) |
| W6 | Paused message | R12.7.3's wording under the pie and on the Automation card, with its own version for off, no API key, empty API credit and the Console's spending limit |
| W7 | Leftover from step 4 | The resolver refuses a LinkedIn company id that another account already holds and sends the case to Decisions |
| W8 | Version | 1.1.7 -> 1.1.8 |

### Step 5 as built (2026-09-27)

Branch feature/pipeline-step5, stacked on step 4. Version 1.1.8.

Two web jobs in pipeline-plan.js: web_gap (a short research of the missing topics, about 0.6 of a

full one) and web_full. webPlan decides; jobsNeeded(view, assessment, pipeline, now, { linkedin, web })

places research that closes a gap first and depth research last. Refinements made while building:

- An account that qualifies for both gets one full research, early, never both (a full research

covers the gaps, and the pair would cost ~1.6 researches for the same facts).

- No headcount research when the resolver is about to visit the company page anyway: LinkedIn's size

band comes with that visit for free (T3), so the research would only spend money.

- Industry is not a web gap: the research does not report one.

- A short research is not repeated for 12 months (pipeline.webGapAt, cleared when the inputs change);

a research that *errors* on 2 different days stops, like the LinkedIn jobs. A research whose finding

waits in Decisions is not a failure.

- rankCandidates puts every account with a gap before any depth-only account, whatever the priority.

Budget (pipeline-automation.js): consent and budget in pipelineAutomation (webEnabled,

webMonthlyUsd), this month's spend in pipelineWebSpend; webBudgetBlocker (pure) gives off / no_key /

zero / credit / limit / used_up. The next research must fit at the *average full* cost

(averageWebResearchUsd, api-usage.js), or at the pipeline's own average this month when that is higher

(first live run, 2026-09-28: US$0.20 a research against ~0.085 by hand).

Depth research is capped at 3 web searches (Boaz, 2026-09-28; manual research keeps 4). The live run

showed why a full research costs ~US$0.20: 4 searches and ~64k input tokens each, against the 22 Sep

runs' 2 searches and ~24k (mostly "only missing" researches, which made the old ~0.085 average misleading).

Expected at 3: about US$0.15. A short gap research keeps its 2.

First live run (2026-09-28): 5 researches, US$0.99, then stopped with US$1 of the US$2 budget left -

not the budget: no other P1-P3 account lacked a full research (the 22 Sep manual runs covered them), and

LinkedIn was at its limit. The run said "(budget)", which read as the money. It now ends as

linkedin_limit_web_done, and the Activity Log line gives its reason in words. **An API refusal for money (empty credit, Console limit) holds

for the rest of the day, or until the key or the budget changes** - refinement of W6, because topping up

credit happens in the Anthropic Console, where SalesTeam cannot see it, and a refused call costs nothing.

The run (pipeline-runner.js): the ceiling now stops only LinkedIn jobs; the LinkedIn window is opened

only for an account that needs a LinkedIn job; the 4-9 s pause only follows an account that visited

LinkedIn. Stop aborts a research in progress (what was found is kept). The Activity Log run line adds the

researches and their cost.

Automatic resolve (storage.js autoResolveWebFindings): after each research for that account, and for

every researched account at the start of each run and on each kick that could start one - it is local

and free, so the ~450 accounts researched by hand before 1.2 are settled too (V6's "running that resolve

automatically"). It does not touch the manual button's Undo; every settled finding is logged. The rules'

account context moved to web-findings-arbitration.js arbitrationContext, shared with the page.

A research that agrees confirms (new): a value the web found the same (within the findings'

tolerance) is never a finding, so a weakly evidenced workbook headcount or HQ country stayed unverified

however often the web agreed. researchConfirms (web-research-apply.js) + getAccountViews now record

such a value as verified by the cited research (src: "web", confirmed: true), dated at the research.

Only an upgrade: a good source at least as recent is left alone. Expect the pie to move on the first

page open, for accounts whose existing research agreed with the workbook.

Full vs short research: a research now stores topics (null = full). The bulk research does the same

from now on; researches from before carry none and count as full.

W7 (applyResolvedCompanyIds): only for a company found by name (the account has no LinkedIn link

of its own) whose id another live account holds - an id read from the account's own link is the account's

identity (T4) and is never refused. The refusal is stored as pipeline.idTaken; Decisions shows it as

*LinkedIn company already used*: Same company writes the id and lets the duplicate rules settle or ask;

Different company stops the name search until the inputs change. It applies to Advanced tools >

Resolve LinkedIn Company IDs as well.

UI: the web line under the pie and on Settings > Automation (webStatusLine, hidden while automatic

preparation itself is off); the wizard's last step has the web tick box and budget, enabled only with the

main consent ticked.

Tests: 33 new checks in test_pure_modules.py (254 total).

Not built: a per-account "research now" from the pipeline; a web research budget for anything but the

pipeline (manual research keeps its cost warning).

## 12. Decisions — all agreed 2026-09-24

Boaz agreed to every recommendation below. D4 was clarified: see section 8, *What "awake" means here*.

| # | Question | Decision |
| --- | --- | --- |
| D1 | How does the pipeline visit LinkedIn without taking over the browser? | A dedicated unfocused SalesTeam window, proven by the step 0 test; "only while the user is away" as the fallback (section 8). Step 0 passed on 2026-09-25: 30/30 lookups, 0 timeouts, visible, covered and locked; no fallback needed |
| D2 | Does a value the user typed in count as verified? | Yes, dated when it was typed, and it expires like any other. The user is an authoritative source about their own market, and re-fetching a value they just corrected by hand would overwrite their judgement with LinkedIn's |
| D3 | Web research before Fetch Company Size, when the web budget allows? | Yes, because LinkedIn touches are the bottleneck and dollars are not (section 6) |
| D4 | May the automatic pipeline keep the computer awake? | No, only user-started jobs do (section 8) |
| D5 | Freshness windows for HQ country and industry, which the requirements leave open | 12 months, the same as company identity (section 3.2) |
| D6 | A workbook row with Evidence Status at Sufficient or better but an empty Last_Verified: from when is it verified? | From the import date. That is generous but honest: it is the date SalesTeam first saw it, and the value still expires after its window |

## 13. Not in this design

Point-in-time restore to any moment (R8.4 in full). The daily backup taken before the first

run gives a daily snapshot, which is enough for 1.2.0. Restoring to an arbitrary timestamp comes

later.

Team use (shared data, claim-to-work). It is parked, and the design does not preclude it:

per-account state lives in extras, which a shared store would carry as it is.

An AI-based priority in the automatic loop. The loop scores locally (useAI: false) and costs

nothing. AI re-prioritisation stays a user action.