# SalesTeam — Onboarding Research: Design

Target release: 1.2.1 (test builds 1.2.0.1, 1.2.0.2 …)

Status: Design — agreed 2026-09-28. Boaz agreed to every recommendation in D1–D9 (section 12).

Date: 2026-09-28

Builds on: ONBOARDING_RESEARCH_REQUIREMENTS.md (agreed 2026-09-28). Requirement numbers (R4.2a,

R7a.7…) refer to that document; "1.2.0 R…" and "1.2.0 design …" refer to DATA_PIPELINE_REQUIREMENTS.md

and DATA_PIPELINE_DESIGN.md.

## 1. The design in one page

Fix a data-loss risk first. Every account write today reads the whole accounts store, changes

it and writes it back, with nothing to stop two writes overlapping. Bulk web research already runs

four accounts at once, so it can silently lose an update today. 1.2.1 adds a second lane that writes

in parallel, so a single write lock comes first (section 2.2, build step 0).

Two lanes, not one loop. The 1.2.0 pipeline is one sequential loop that does LinkedIn and web

work one account at a time. Web research does not touch LinkedIn, so it gets its own lane with

four workers, like bulk research. The web lane makes 100 accounts **Usable within about an hour of

Finish**; the LinkedIn loop follows behind it at its 60-visit ceiling and makes them Ready over four

to five days.

Pages are read, not only searched. Anthropic's server-side web fetch tool opens a given

URL — the account's own website, a listing page, an investor-relations page — on the user's key,

with no new browser permission. It runs next to web search in the same request, on the model

SalesTeam already uses (Sonnet 5). Reading a known page is cheaper and more precise than searching

for it (section 2.4).

Every value carries its own source URL. The research answer changes from one source list per

account to one source per field. A field with a source counts as verified (1.2.0 R5.2); a field

without one does not. That is also what makes "one credible source is enough" (R7a.7) enforceable:

research asks only for fields without one.

Discovery starts from listings. Web Discovery first finds listing pages for each target

country (largest-company rankings, directories), reads them with web fetch, and filters the rows

through the wizard's answers. A listing gives name, website, size and HQ in one go, so a

discovered account often needs little more research.

The wizard proposes; pure modules map. One seller research call returns plain facts (country

names, industry names, titles). A pure module maps them onto the wizard's own options — only

countries the picker has, only industries with a confirmed LinkedIn id. The model never produces an

id, so it can never invent one.

Usable no longer requires LinkedIn (confirmed 2026-09-28). readiness.js gains a second way to

be Usable: a web identity with a source, a priority, and the targeting fields verified. Ready and the

Scanner's selection do not change.

Built in seven steps, each a test build (section 11). The data layer and the two research lanes

come first and run from Advanced tools, so their cost is measured on real accounts before the

wizard shows a single estimate to a user.

Honest revised numbers (section 9): for the default target of 100 accounts, about US$12–16 on

the user's key, 100 Usable accounts within the first hour, and all Ready in about 4–5 days of

the LinkedIn ceiling. These are estimates until build steps 2–3 measure them.

## 2. What the code review found

### 2.1 Web and LinkedIn work share one sequential loop

pipeline-runner.js runs every job for one account, then the next account. Since build step 5 the web

jobs (web_gap, web_full) sit in the same loop. That was right for 1.2.0, where web research was

depth on accounts that already existed. For 1.2.1 it is the bottleneck: at about 20–30 s per research,

100 accounts one at a time take close to an hour of web work *interleaved* with LinkedIn visits that

are deliberately spaced 4–9 s apart. Bulk research (bulk-research.js) already proves four parallel

workers at ~18 s per account work.

### 2.2 Account writes are not protected against each other

saveTargetAccountExtra (storage.js) reads the entire targetAccountExtras map, changes one entry

and writes the whole map back. The workbook writers do the same with targetAccountsWorkbook. Two

writes that overlap — two bulk-research workers finishing together, or the pipeline and a worker — can

each read the old map, and the second write then silently drops the first one's change.

This can already happen today with bulk research's four workers. It is rare because the writes

are short, but it is silent, and 1.2.1 multiplies the concurrency.

Fix (build step 0): one in-memory write lock in storage.js — a promise chain that every

read-modify-write of targetAccountExtras, targetAccountsWorkbook and targetAccounts goes through.

The lock is a few lines and changes no data, but **it only protects writers in the same JavaScript

context**. The research lanes all run in the background worker, so they are covered. A page (the account

page, the accounts table) runs in its own context and writes directly, so a manual edit made while a lane

is running could still collide. Step 0 therefore also routes those page-side writes to the background

worker as a message, which applies them under the same lock. Step 0 starts by listing every page-side

caller of these writers, to size that part before building it.

As built (step 0, 1.2.0.1): the lock is a Web Lock (navigator.locks), not an in-memory chain. Web

Locks are shared by every context of the extension — the background worker and each open page — so the

page-side callers (almost all in target-accounts.js, plus full-backup restore) are covered as they are,

without a message round-trip. 23 writers wrap their unchanged body (<name>Unlocked); getAccountViews

and autoResolveWebFindings lock only their final re-read-and-write. The lock is not re-entrant, so the

two nested calls (applyResolvedCompanyIds → workbook sync, discovery merge → applyResolvedCompanyIds)

use the unlocked versions. A V8 run of the real storage.js with 20 overlapping saves kept 3 of 20

accounts before the lock and all 20 after it.

The lock alone does not stop a *stale* write: the account edit form, the findings review and research's

automatic fill each took a copy of the account's overrides, changed a few keys and wrote the whole copy

back, undoing anything written meanwhile (research filling a field while the form was open). They now pass

the copy they started from as base, and saveTargetAccountExtra applies only the keys that changed onto

the stored values (extras-merge.js, pure, tested). Live test 2026-09-28: bulk research of 20 accounts,

20 of 20 researched, US$1.50, a manual edit made during the run kept.

### 2.3 Sources are kept per research, not per field

researchAccountOnWeb returns one sources list for the whole answer, and

applyPipelineWebResearch stamps every value it takes with src: "web", cited: true if that list is

non-empty. So an employee count the model guessed is "cited" as long as *something* was cited. R7a.6 and

R7a.7 need the source of each value. The answer format changes (section 5.3).

### 2.4 Web fetch is available and fits

The server-side web fetch tool (web_fetch_20260209) works on Sonnet 5, can be declared next to

web_search in one request, takes max_uses and max_content_tokens (a cap on how much of a page is

read, which caps the cost), and fetches only URLs already present in the conversation — so a URL

must be given in the prompt or appear in a search result first. That restriction suits this design:

the account's website, the listing page and a report link are all known before the call. It is billed as

the tokens of the page read (to be confirmed against Anthropic's pricing page in step 2), whereas each

web search costs US$0.01 plus the tokens of every result it returns.

### 2.5 Exclusions hold LinkedIn slugs only

companyExclusions is a list of LinkedIn company slugs per category (competitor, recruiter, customer,

partner). R5 decided that onboarding proposes exclusions by name and website. The entries gain two

optional fields and matching gains two tests (section 3.9).

### 2.6 Readiness: Usable means scannable

assessAccount (readiness.js) returns usable only when isScannable is true, which needs a

LinkedIn company id. Every web-only account is therefore in_progress today. Section 6 changes this.

### 2.7 A 429 stops a bulk web run

bulk-research.js aborts the whole run on an HTTP 429 (rate limit) from the Anthropic API. A web lane

that runs for an hour after every onboarding must back off and resume instead (section 5.6).

### 2.8 The wizard

onboarding.js has twelve steps in STEP_ORDER, a shared Confirm view per step, and the two consents

(LinkedIn automation, web research budget) on the Finish step. The company website is asked in "What

you sell"; there is no field for the seller's company name. The wizard does not start any LinkedIn

Discovery itself; the Discovery scan is started from Settings.

## 3. The wizard

### 3.1 Step order

| # | Step | Status | Proposal from research |
| --- | --- | --- | --- |
| 1 | About you — name, company name, website, API key if missing, output language | new | output language (from the site's language) |
| — | Researching your company… (progress screen, R4.2a) | new | — |
| 2 | Location | changed | countries |
| 3 | Size | changed | size bands |
| 4 | Industry (+ organization types) | changed | industries, organization types |
| 5 | Discovery Prioritization | unchanged | — |
| 6 | Leads Prioritization | unchanged | — |
| 7 | What you sell | changed (website moves to step 1) | description |
| 8 | Things you can offer | changed | resources, each with its link |
| 9 | Ideal customer | changed | draft |
| 10 | Target contacts | changed | titles, keywords, seniority levels |
| 11 | Initiative stages | new | the Master Prompt's default order |
| 12 | Companies you want included | new, optional | none (only the user knows them) |
| 13 | Companies to exclude | changed | competitors, customers, partners by name + website |
| 14 | Company aliases | unchanged | — |
| 15 | How big should your list be? (targets + live estimate) | new | — |
| — | Confirm → Finish (consents, budget) | changed | proposed budget |

Order follows the Master Prompt (R3.1.5, section 5a of the requirements): geography, size, industry,

then offering, customer, contacts, initiative stages, inclusion, exclusion, targets, launch.

### 3.2 Where proposals live

One storage key, setupResearch:

```

setupResearch = {

status: "none" | "running" | "done" | "failed" | "skipped",

at, costUsd, model,

seller: { name, website },

raw: { ...the DATA answer, section 3.3 },            // kept for "Research again" and support

proposals: {                                          // after mapping (3.4)

location:  { value: [...picker ids], sources: [url], note },

size:      { value: [...bucket ids], sources, note },

industry:  { value: [...confirmed industry ids], unmapped: ["Medical devices", ...], sources },

orgTypes, companyContext, valueAddOffers: [{ text, url }], icp,

contacts:  { exactTitles: [...], keywords: [...], seniority: [...ids] },

exclusions: [{ name, website, category, sourceUrl }],

outputLanguage,

},

offeredInSettings: false, declinedInSettings: false,  // R4.6

}

```

A step reads its proposal when it opens. **Nothing is written to the real settings keys until the user

presses Next** (R3.1.2–3); pressing Next with the proposal on screen is the acceptance, and the step's

existing save code runs as today.

### 3.3 The seller research call

One call, streamed like researchAccountOnWeb (same Stop, timeout and cost recording):

Model: AGENT_MODEL (Sonnet 5), as every other research.

Tools: web_fetch (max_uses: 6, max_content_tokens: 8000) and web_search (max_uses: 3).

Input: company name and website. The prompt tells the model to open the home page first, then the

pages that answer the questions (about, products/services, customers/case studies, partners,

resources/downloads, careers for office locations), and to search only for what the site does not

say (competitors, mainly).

Output: a short briefing (shown nowhere; kept for support) and a DATA: line of JSON in which

every item carries the URL it came from:

```

{ "summary": {text, url}, "offerings": [{text, url}], "problemsSolved": [{text, url}],

"sellsToCountries": [{name, url}], "customerSizes": [{text, url}],

"customerIndustries": [{name, url}], "organizationTypes": [{name, url}],

"buyerTitles": [{title, url}],

"resources": [{title, url}],                      // real pages only: reports, webinars, demo offers

"competitors": [{name, website, url}], "customers": [{name, website, url}],

"partners": [{name, website, url}], "siteLanguage": "de" | ... }

```

Cost, estimated: six pages at up to 8,000 tokens and three searches — about US$0.15–0.30 on Sonnet 5.

The button shows the estimate (R4.2); step 4 replaces it with the measured average.

### 3.4 Mapping answers onto wizard options — setup-proposals.js (pure)

The model returns names; a pure module turns them into the wizard's own values, and **drops what it

cannot map rather than guessing**:

| Answer | Mapped with | If it cannot be mapped |
| --- | --- | --- |
| sellsToCountries | iso-country-codes.js + country-local-names.js → the location picker's ids | dropped, listed in the step's note |
| customerSizes | text → the Size step's buckets (reusing parseLooseNumber and the bucket bounds) | no proposal |
| customerIndustries | exact and alias match against industry-id-map.js (live-confirmed ids only) | not ticked; added as a line to the Ideal customer draft (R5, N10.3) |
| organizationTypes | the wizard's fixed list | dropped |
| buyerTitles | exact titles as given; keywords = frequent title words; seniority via seniorityLevelFromLabel (readiness.js) | — |
| resources | kept only with a URL on the seller's own domain | dropped (the Things-you-can-offer promise) |
| competitors, customers, partners | kept only with a website or a source URL | dropped |

test_pure_modules.py gains cases for each row, including the ones that must *not* map (a made-up

industry name, a resource on a third-party domain).

### 3.5 Showing a proposal — proposal-ui.js

One small shared component, used by every researched step:

a banner *"Proposed from acme.com/about, acme.com/customers — keep, change or clear it"*, with the

links (R5.1) and Research again with an optional hint (R4.4), which re-runs the seller research

limited to that step's fields;

for a list, one row per item: a checkbox (include), the text (editable), a rank with ↑/↓

where order matters (contact titles, initiative stages), and Add (R3.1.5);

*"Nothing found on acme.com for this…"* when a step received nothing (R5.2).

For an existing user (R4.5) a differing proposal is shown next to the saved value as current and

proposal, with *Use proposal* per item; the saved value stays unless taken.

### 3.6 The progress screen (R4.2a)

Shown between About you and Location while setupResearch.status === "running". It lists what is

being read, from the stream (*"Reading acme.com/customers…"*, *"Searching: acme competitors

Switzerland"*), the cost so far, and Stop (keeps whatever was found) and Skip research. The wizard

continues to Location when the answer is in. If the call fails, the screen says so with Try again or

Continue without research (R4.3).

### 3.7 Initiative stages (new step 11)

`initiativeStagePreference: ["poc", "exploration", "pilot", "early_production", "scaling", "mature",

"tech_native"]` — the seven stages of the Master Prompt, as a ranked checklist (a stage can be

unticked). Default: the Master Prompt's order. It is passed to account research (section 5.2) to judge

which initiatives are relevant, and so which count towards the initiative target. Its weight in

priority scoring is out of scope (requirements, open question 7).

### 3.8 Companies you want included (new step 12)

includedCompanies: [{ name, website }], optional, typed by the user. Web Discovery adds these first,

before any listing, and they bypass the size and industry filters (they do not bypass exclusions: a

company on both lists is flagged on the step instead).

### 3.9 Exclusions by name and website

companyExclusions entries gain optional name and domain beside slug, and a source

("user" / "research"). isCompanyExcluded(row) matches by LinkedIn slug (as today), or

normalised name (normalizeCompanyName), or website domain (lower-cased, www. stripped). No

LinkedIn visit is ever made for an exclusion (R5, decided).

### 3.10 Targets (new step 15)

completionTargets = { accounts: 100, contactsPerAccount: 3, initiativesPerAccount: 1 }. Contacts

per account is capped by the existing *Maximum contacts per target account*. Under the fields, the live

estimate (R8.1) from onboarding-estimate.js (section 9): *"100 accounts: about 4–5 days of your daily

LinkedIn limit and about US$14 on your Anthropic API key. Your first 100 accounts will be usable within

the hour; the first Ready ones within the day."*

### 3.11 Finish

The two consents stay as they are (1.2.0 design 10.1), with the web budget pre-filled from the

estimate, rounded up (R8.2). Finish saves, then kicks Web Discovery and both lanes (R3.4.1). The

wizard never makes a LinkedIn visit.

### 3.12 Existing installs (R4.6)

After the update, Settings shows once: *"New: SalesTeam can research your company and propose

improvements to your setup (about US$0.30)."* Research runs the same call and opens the wizard in

current / proposal mode (3.5); No thanks sets declinedInSettings. The action stays under Settings >

Setup.

## 4. Web Discovery

D11, 2026-09-30: the web first, LinkedIn optional. Web listings (sections 4.1-4.4) find the accounts. The LinkedIn company search is an option, off by default, for about a fifth of the target: it finds mostly local branches of international groups, which listings tend to miss. It was tried first the same day (“LinkedIn first”) and dropped as the main source: LinkedIn’s free company search does not hold its location filter, so it needs the country name as a keyword and then returns mostly companies with the country in their name. Details in “As built (step 3)”, section 11.

### 4.1 Two calls per target country — web-discovery.js (background)

Find listings. A call with web_search (max_uses: 3) asks for listing pages that match the

targeting (R7.1c): for large-company targets *"largest companies in Switzerland by employees"*; for

others a ranking by industry, a directory filtered by size, a list of hospitals… It returns up to

five candidate listing URLs with what each lists and how many rows.

Read listings. One call per listing with web_fetch (max_uses: 2, `max_content_tokens:

30000) returns the rows: { name, website, hqCountry, employees, revenue, currency, year, industry,

isPublic, rank, sourceUrl }`. A listing that spans several pages is read page by page up to the

number needed.

Registries (Zefix and its equivalents) are not used to find companies — they do not rank — but to

confirm identity during account research when a legal name is needed (R7.1a).

### 4.2 Filtering — discovery-filter.js (pure)

Each row passes, in order: the seller's own company → the exclusion list (3.9) → accounts the user

removed (deletedAt) → existing accounts (by LinkedIn id, domain, normalised name) → rows the pipeline

already marked Lacking evidence → the wizard's size buckets, industries and organisation types, when

the row states them. A row that states no size is kept (research will find it). A name-only match to

an existing account goes to the decision queue (R7.4, reusing 1.2.0's name-match item).

### 4.3 Order and quantity

Included companies first (3.8), then the listing rows by the deterministic pre-score

(computeCompanyDeterministicPreScore, location and size priorities from the row), then listing rank.

How many: target × (1 + margin), margin 15% to start, replaced by the measured share of

accounts that end Lacking evidence after the first runs (R7.6). If LinkedIn cannot clear the whole

target within 7 days (about 200 accounts at section 9's rates), discovery runs in waves of 7 days of

LinkedIn work (R7.6 proposal; D3).

If the listings run out before the target, the fit search of the Master Prompt (its section 25:

subsidiaries, regional HQs, public bodies, companies with relevant initiatives) runs as a third call

with web_search (R7.1c).

Size-targeted discovery (D9, agreed 2026-09-28). The size bands are the wizard's own

(SIZE_PRIORITY_BUCKETS: Small 0–200, Medium 201–500, Large 501–1,000, Extra Large 1,001–5,000, Extra

Extra Large 5,001+), shown with their ranges on the Size step, where the user ticks the bands to cover —

there is no standard definition, so the ranges are always visible. Discovery follows them:

Listings match the bands. A top-100-largest ranking is used only when the ticked bands are the

largest ones; otherwise the listing call asks for companies of the ticked range (by industry,

region or directory), never the largest ones by default (R7.1c).

The target is split across the ticked bands in proportion to their priorities (e.g. 100 accounts,

Large High and Medium Medium → about 60 and 40).

Centre of the band first. Within a band, candidates are ordered by how close their headcount is to

the band's log-scale midpoint (√(min × max): ~707 for Large, ~317 for Medium, ~2,236 for Extra Large;

Small and Extra Extra Large, open at one end, use 100 and 10,000). This replaces the idea of

collecting *all* companies of a band and taking 50 either side of its median: no free source lists

every company of a band with its headcount, and company counts rise steeply towards a band's lower

end, so its median would sit near the bottom. Fit still comes first: the centre distance ranks

candidates of equal pre-score, so a strong fit at the band's edge beats a weak fit at its centre.

Candidates without a headcount yet rank after those with one.

### 4.4 Adding the accounts

A new row source, "Web":

```

{ companyId: "W-<domain>" (or "W-<normalised name>" when no website), company, website,

globalHqCountry, globalEmployees, globalRevenue, revenueCurrency, industry, isPublic,

primarySourceUrl: <listing url>, researchStatus: "Found on the web", source: "Web" }

```

Each value from the listing gets its provenance at once: `{ src: "web", cited: true, link: sourceUrl,

at }`. The merge is silent-tier (1.2.0 R6.2.1): one Activity Log line (*"Web Discovery added 104

companies from 3 listings"*), one undo slot of its own, reversible by the soft delete.

## 5. Account research: the web lane

### 5.1 Its own lane

web-lane.js in the background worker, modelled on bulk-research.js: four workers, each takes the

next account that needs web research and writes its result through the write lock (2.2). It runs

independently of the LinkedIn loop and does not hold the batch lock for the run; the LinkedIn loop

keeps its per-account lock. A user action still pauses both (1.2.0 U2).

Order: traded companies first (R7a.1; isPublic from the listing, else unknown), then by priority,

then by listing rank. Private companies, non-profits and public bodies follow (R7a.3).

Spending: the monthly web budget from 1.2.0 (webBudgetBlocker) gates every call, exactly as today.

### 5.2 One research per account, asking only for what is missing

missingWebTopics(view, cfg, targets) (pure, in pipeline-plan.js) lists the fields that have **no

applicable, cited provenance**: HQ, employees, revenue (only if the user set a revenue target),

industry (only if industry priorities are set), initiatives below target, relevant contacts below

target, summary. If the list is empty, no call is made (R7a.7). A value that came from a listing

already has a source, so a listed account typically needs only initiatives, contacts and a summary.

The call:

Tools: web_fetch (max_uses: 4, max_content_tokens: 10000) and web_search (max_uses: 2).

Input: the account's name, website, and the facts already known, each with its source, and

the instruction to research only the listed topics.

Where to look, in order: for a traded company its latest annual or quarterly report and

investor-relations news (R7a.1); for every company its own website — home, about, leadership /

management, news (R7a.2). Search only for what those pages do not give.

Context passed in: *What you sell*, the Ideal customer and the initiative-stage ranking (3.7), so

that initiatives are judged for relevance and stage.

### 5.3 The answer, per field with its source

The DATA: line changes from plain values to { value, url } per field, and gains contacts:

```

{ "employeesGlobal": {value, url, year}, "employeesLocal": {...}, "revenueGlobal": {value, url, year},

"revenueCurrency": "CHF", "hqCity": {...}, "hqCountry": {...}, "isPublic": {value, url},

"summary": {text, url},

"initiatives": [{ name, description, date, stage, status, sourceUrl }],

"contacts": [{ fullName, title, sourceUrl }],       // named people on the site or in a report

"budgets": [{ text, amount, currency, year, sourceUrl }] }

```

applyPipelineWebResearch stamps each value's provenance with its own link and marks it cited

only when that value has a URL. A value without a URL is stored as a finding but counts as

unverified (1.2.0 R5.2) — so the model cannot make a number count by citing something else.

computeFindingProposals and the arbitration rules (web-findings-arbitration.js) keep working on

value; the older plain format is still read, so a research stored before 1.2.1 is not lost.

A second source is sought only when the arbitration produces a conflict that could change a decision

(1.2.0 R5.4) — that is the existing decision-queue path, not a new rule.

### 5.4 Contacts from the web

Each named person becomes a contact row, source: "Web", no LinkedIn URL, seniority from

seniorityLevelFromLabel / classifyJobTitleSeniority. They count towards the contacts target at once

but not towards Ready until their LinkedIn profile is found (R7a.5, 1.2.0 R3.3). The existing

profile job (search by name, doProfile) does that — see 7.2 for how many.

### 5.5 Initiatives

As today, through addWebResearchInitiatives, now with a stage. An initiative counts towards the

target when its stage is ticked in the initiative-stage step and it relates to *What you sell*.

### 5.6 Rate limits

On a 429 the worker waits for the retry-after time (or 30 s, doubling to 5 min), and the other workers

pause with it. After five 429s in a row the lane stops for the day and says so in the progress line.

Nothing is aborted; the accounts stay queued (2.7).

## 6. Readiness: Usable without LinkedIn

### 6.1 The rule — readiness.js

assessAccount gains one branch, after Ready and before In progress:

```

else if (scannable) state = "usable";                        // as today: usableVia "linkedin"

else if (webUsable(view, cfg, now)) state = "usable";        // new:     usableVia "web"

else state = "in_progress";

```

webUsable is true when:

the account has a website or a primary source URL, with a cited source (its identity);

it has a priority (P1–P5);

every targeting field in requiredFields(cfg) other than the LinkedIn id and contacts —

HQ country, employees, industry, as the user's own targeting requires (1.2.0 R3.5) — is verified.

The assessment returns usableVia: "linkedin" | "web". isScannable, the Ready bar and the Scanner's

selection are unchanged (MIN_READY_TO_SCAN rises from 5 to 10, D7, section 7.3), so 1.2.0 R3.4 still holds for Ready (R3.4.2–3).

### 6.2 What the user sees

The Usable slice stays one slice; its tooltip and the table filter say *"62 usable — 48 not yet on

LinkedIn"*, and the accounts table shows a small *web only* tag. (D1: one slice or two.)

### 6.3 Priority of a web-only account

It is scored by the existing deterministic pre-score from its web values, with no contacts, and is

re-scored as data arrives (1.2.0 design 5.3). It starts lower than it will end — which is fine, because

the ranking of the LinkedIn loop re-reads priorities on every pick.

## 7. LinkedIn after the web

### 7.1 Order

rankCandidates gains one rule: **an account whose web research is queued or running is not offered to

the LinkedIn loop** until the web lane is done with it — otherwise LinkedIn would search the People page

for contacts the website is about to name. Exceptions: the web lane is blocked (no budget, no key, 429

stop), or the account has waited more than a day.

### 7.2 Jobs per account after web research

| Job | When | Touches |
| --- | --- | --- |
| Resolve | always (the Scanner needs the id) | 1 with a LinkedIn link from the web, ~1.3 by name |
| Size | only if the web gave no cited employee count | 0 — read during the resolve visit (1.2.0) |
| Profile by name | for the most senior relevant web contact | 1 |
| People page | only if the relevant contacts with a profile are still below target | 1 |

D2: verify one web contact by name (enough for Ready), then use one People-page visit for the rest,

rather than one name search per web contact. Three name searches would cost three touches for what the

People page usually gives in one.

### 7.3 The first 10 Ready, then the rest (D7, agreed 2026-09-28)

A Leads scan over fewer than about 10 verified accounts is unlikely to find posts by target titles, and

borrowing touches from the user's scanning room cannot work, because a scan the user starts later cannot

be predicted and spent touches cannot be given back. So the first day trades a short wait for a useful

first scan, and the ceiling is never raised:

`MIN_READY_TO_SCAN` rises from 5 to 10, every day, not only the first (after day 1 the Ready count

only grows, so it is the same in practice and simpler). This changes 1.2.0 R12.3.4 (5). The gate

stays soft: 0 Ready blocks the scan; 1–9 explain and offer Scan anyway, with the progress and time

left (*"6 of 10 accounts ready, about 25 minutes to go"*).

Until 10 accounts are Ready, the LinkedIn loop works only towards Ready: it picks the accounts with

the fewest touches to Ready (web research done, a web contact to verify), takes each only as far as

Ready (company page and one relevant contact with a profile), and postpones what lies above Ready —

contacts 2–3, the People page for the target, the next discovery wave. Expected: 13–15 accounts

attempted, about 30–35 touches, about an hour (to be measured in build step 4).

The Finish screen says it: *"Your first 10 accounts will be ready in about an hour; the Scanner opens

then."*

The pipeline ceiling stays at 60 of the 99 in any rolling 24 hours. Because the window rolls, day 2

does not start with a fresh 99: the guarantee is **at least 39 touches for the user's scans at any

moment**. Build step 4 measures the touches a typical scan of 10–20 accounts needs; if 39 proves too

few, the answer is a lower pipeline ceiling, never a borrowed one.

## 8. The stop rule (R6.3)

targetsStatus(assessments, targets) (pure) returns what is still owed:

discover while ready + usable + in_progress < targets.accounts × (1 + margin) and the listings

or fit search can still add candidates;

enrich an account while it is below its per-account targets and its jobs have not given up;

idle otherwise — back to 1.2.0 behaviour (new data, expired verification).

Raising a target in Settings re-kicks discovery; lowering one never removes accounts (R6.5). The Target

Accounts Dashboard shows the targets as coverage lines under the pie (R6.4): *"Contacts: 212 of 400

accounts have 3."*

## 9. Cost and time — onboarding-estimate.js (pure)

Rates on Sonnet 5: US$2 per million input tokens, US$10 per million output, US$0.01 per web search; web

fetch billed as page tokens (to confirm in step 2).

|  | Estimate per account | For 100 accounts |
| --- | --- | --- |
| Seller research (once) | — | US$0.15–0.30 |
| Web Discovery (listings) | ~US$0.01 | ~US$1 |
| Account research (2–4 page reads, 0–2 searches, ~40k input) | ~US$0.10–0.14 | ~US$10–14 |
| Money |  | ~US$12–16 |
| Web lane, 4 workers at ~25–35 s |  | ~15–20 minutes to Usable |
| LinkedIn touches (resolve ~1.1, profile 1, People page ~0.5) | ~2.6 | ~260 |
| At the 60-visit ceiling |  | ~4–5 days to Ready |

The estimate function takes these as defaults and switches to this user's measured averages once 20

accounts have gone through each lane (R8.3). The requirements' section 8 table (written before web-first)

is superseded by this one.

## 10. Pure modules and tests

New or extended pure modules, all executed by test_pure_modules.py:

| Module | Holds |
| --- | --- |
| setup-proposals.js (new) | mapping the seller research onto wizard options (3.4) |
| discovery-filter.js (new) | the filter chain and dedupe of listing rows (4.2) |
| onboarding-estimate.js (new) | the cost and time estimate (9) |
| readiness.js | webUsable, usableVia (6.1) |
| pipeline-plan.js | missingWebTopics, targetsStatus, the web-before-LinkedIn ranking rule (5.2, 7.1, 8) |
| web-research-apply.js | reading the per-field {value, url} format and the old one (5.3) |

Cases that must be in the tests from the start: an industry with no confirmed id is not ticked; a

resource on another domain is dropped; a removed account is never re-added by discovery; a value without

a URL does not count as verified; nothing missing means no research call.

## 11. Build order

Each step is a test build (1.2.0.1, 1.2.0.2 …) and can be checked on its own. The research lanes run

from Advanced tools before the wizard uses them, so their real cost is measured first.

| Step | Build | Shows the user | Check |
| --- | --- | --- | --- |
| 0 | Write lock in storage.js (2.2); 429 back-off in bulk research (5.6) | nothing | bulk research of 20 accounts, no lost write; a forced 429 resumes |
| 1 | Per-field provenance format (5.3), webUsable (6), "Web" row source (4.4), exclusions by name/domain (3.9), the pure modules' tests | Usable count includes web-only accounts | test_pure_modules.py; existing accounts unchanged |
| 2 | Web lane with web fetch, missingWebTopics, contacts from the web; Advanced > *Research accounts on the web (new)* | nothing new in normal use | measure cost and time per account on 20 real accounts, traded and private |
| 3 | Account discovery from web listings; optional LinkedIn search for local branches (D11); Advanced > Find new accounts (new) | new accounts appear as “Web” (and “Discovered” from LinkedIn) | measure web cost per listing, rows kept after filtering, share of web accounts found on LinkedIn |
| 4 | LinkedIn after web (7): ranking rule, one profile search + People page; first 10 Ready first and the Scanner at 10 (7.3, D7) | fewer People-page visits | touches per account vs. section 9; time to 10 Ready; touches per Leads scan (D7) |
| 5 | Wizard: About you, seller research, progress screen, proposals on the existing steps, proposal-ui.js | the new wizard start | a clean profile with 3 real company websites |
| 6 | Wizard: initiative stages, included companies, targets with the estimate, Finish kicks both lanes; stop rule (8); coverage lines | the full onboarding | a full onboarding in a clean profile, 100 accounts |
| 7 | Settings offer for existing installs (3.12); Help, store listing and website wording; release notes; 1.2.1 | — | store package |

As built (step 1, 1.2.0.4): a new pure module, company-identity.js, holds normalizeCompanyName

(moved out of storage.js, which re-exports it), websiteDomain, webCompanyId ("W-<domain>" or

"W-<normalised name>") and the exclusion matcher: isCompanyRowExcluded now takes

buildExclusionMatcher(exclusions) and matches slug, name or domain (Discovery's card check too). The

wizard's Exclusions step shows LinkedIn pages only, so it carries name/domain entries through a save

untouched. web-research-apply.js reads both answer formats (findingValue, findingUrl) and decides

per field with webCitationFor: a value is cited only with a url of its own, and only when it agrees

with the value in place; a research stored before 1.2.1 keeps the old rule. Every place that stamped

cited from the research's whole source list now uses it (override stamping, the confirm pass,

deriveProvenance via facts.webCitations). For webUsable, the identity test is a website (with or

without https://) or an http(s) primary source url; a website comes from the row, an edit, or a

research that cited it. Measured on the 2026-09-29 backup: of 551 live accounts, 11 are not scannable

and one of them (Swiss Air-Rescue Rega, P3) becomes Usable via the web; nothing else changes, and every

stored research is in the old format, so no provenance changes. MIN_READY_TO_SCAN stays 5 until step 4.

Two fixes in the same build, from Boaz's check of those numbers: a slug taken off the exclusion list in

the wizard is kept in companyExclusionsLifted and overrides the research workbook's own Excluded flag

(before, the ten companies its Exclusion_List marks "Competitor" could not be included again, and the

import's backfill put them back); and an account the user gave an Alt. name or LinkedIn link is taken

first by the pipeline until it has been tried once with it (userRetryFirst, pipeline-plan.js).

As built (step 2, 1.2.0.6): web-lane.js (background, four workers, no batch lock; refuses to start while a

bulk web research runs) is started from Advanced tools > *Research accounts on the web (new)…* with a number of

accounts and a cost cap. missingWebTopics (pipeline-plan.js) asks for HQ and employees without a good fresh

source, industry only when the setup weighs it, initiatives and relevant contacts below

DEFAULT_COMPLETION_TARGETS (3 contacts, 1 initiative - the Targets step sets them in step 6), and a summary; an

account with nothing missing is skipped, and one the lane researched in the last 30 days is not asked again.

webLaneOrder: traded first, then priority, then listing order. On the 2026-09-29 backup, 519 of the accounts

need something (515 of them contacts), and the workbook's Company Type says whether a company is listed for

none of them ("Swiss company", "International company"), so the first lane pass runs in priority order; each

research answers isPublic, which the measurement uses to split traded from private. The call

(researchAccountForLane, agent-shared.js): web_fetch_20260209 (4 uses, 10,000 tokens a page) and

web_search_20260209 (2 uses), falling back to the basic versions if refused; Sonnet 5; the facts already known

go in with their sources. applyWebLaneResearch (storage.js) keeps the research before it as

webResearchPrevious, stores initiatives with their stage, fills empty fields and runs the automatic resolve

(shared with the 1.2.0 pipeline via fillEmptyAndResolve), adds named people as source: "Web" contact rows

(a name needs two words, no role words, and a source url of its own), gives a known contact without a profile

the one found, and fills an empty LinkedIn company link (D10). Industry became a web finding field. A lane

research counts as the account's full research (webFullResearchAt). When a run ends, the pop-up and the

Activity Log give cost, time, searches and pages read per account, traded and private apart. Web fetch has no

per-use fee: the pages read are billed as input tokens, which the measurement includes.

First measurement (1.2.0.6, 2026-09-29/30, 24 real accounts): about US$0.09 per private company and US$0.19

for the one publicly traded company (below the design's estimate); 42 named people added from the web; but only

2 of 42 came with a LinkedIn profile link, and private companies took about 204 s each (the traded one

20 s), close to the 4-minute cut-off. The second run stopped at 19 of 20 on the user's own Anthropic Console

monthly limit (not a fault). 1.2.0.7: a separate profile search after each research (Haiku 4.5, at most 2

web searches, about US$0.01-0.02): the model only runs site:linkedin.com/in "<company>" "<name>" OR ..., and code

decides (profilesFromSearchResults, pipeline-plan.js): a result counts only when its title names the person

(first and last name, umlauts and titles folded) AND a distinctive word of the company, and exactly one profile

matches. It covers up to 6 people per account without a profile - new web contacts and those already known

(343 accounts on the backup have some) - so missingWebTopics gains a profiles topic; an account missing only

profiles gets only the profile search. The 30-day skip now applies to the main research and the profile search

separately (webProfileSearchAt). Every account writes one Activity Log line (time, cost, searches, pages read,

rounds, cut off, profiles found), and the dialog shows the last run account by account, to find the cause of the

slow private-company researches before changing anything there.

The list showed the cause: 13 of 20 researches hung until the cut-off (about US$0.037, nothing found) on the

dynamic-filtering tool versions (20260209), while the rest finished in about 20 s; the lane now uses the basic

versions first. Second measurement (1.2.0.7, 2026-09-30, 20 accounts): no hangs, US$1.98 in all - publicly

traded (9): about US$0.135 and 26 s each, 66 contacts added; the rest (11, mostly a profile search only): about

US$0.070 and 9 s each. Profile search: 38 of 104 people found on LinkedIn from search results (was 2 of 42),

and Ready went from 136 to 144 without a LinkedIn visit. Planning figures for 9 and step 4: about US$0.10 per

account for the web lane with profiles, and about a third of the people get their profile from the web - the rest

still need one LinkedIn search each.

As built (step 3, 1.2.0.8) - the web first, LinkedIn optional (D11). Advanced tools > Find new accounts (new)… (all four pages) asks for a target (default 10), a web cost cap, and whether to also search LinkedIn. web-discovery.js (background):

The web finds the accounts: up to five listing pages per country found with web_search, each read with web_fetch (30,000 tokens a page, a second page if the list continues); rows filtered by discovery-filter.js (pure, tested): seller, exclusions, removed, existing, listed twice, then size band, industry (the call maps a stated industry onto the wizard’s names; only a clear “none” drops the row) and excluded organisation types. When the listings run short, the fit search. chooseDiscoveryRows: included companies first, then per band (bandTargets: target x 1.15 split by band priority) by pre-score, centre of the band, listing rank; rows without a headcount last. Added as “Web” rows (addWebDiscoveredCompanies, under the write lock); the pipeline looks each up on LinkedIn later.

LinkedIn, only when ticked, for about a fifth of the target plus what the web fell short of: the automatic pipeline steps aside; under one batch lock the existing company Discovery (company-discovery-extraction.js) runs once per size band, in a small unfocused window (as the pipeline’s), with the country name as keyword and headquarters confirmed in a target country; merged via autoMergeDiscoveryResults (a name-only match waits in the decision queue).

Why LinkedIn is not the main source (2026-09-30). A first run with LinkedIn first added 12 accounts from 5 result pages at no cost - but nearly all had the country in their name (Huawei Switzerland, Audi Switzerland, Škoda Switzerland…): LinkedIn’s free company search does not hold its location filter (with Switzerland ticked and no keyword, or even the keyword “a”, it leads with Microsoft, Google and other companies outside Switzerland), so the search needs the country name as a keyword, which matches company names. Other keywords (legal forms, cities) would give a biased, country-specific sample, not a complete list. Kept as the option for what it does find well: local branches of international groups.

Every added account is scored at once (rescoreDerivedPriorities). One undo for the whole run (Remove the accounts the last run added, a soft delete). The dialog’s last-run details list each listing (and LinkedIn band), and how many of the added accounts the LinkedIn work has found since.

Measured (1.2.0.8, 2026-09-30, web only, target 10 -> 12 wanted, Switzerland, sizes 501+): 12 of 12 added for US$0.28 in all - about US$0.02 per account (one search for listings about US$0.14; three listings read, about US$0.05 each). 50 rows read, 23 kept after filtering (15 already an account, 6 listed twice, 6 outside the sizes); no fit search needed. The accounts are homegrown companies of the right size (Syngenta, Firmenich, Bell Food Group, Alpiq, Zurich Insurance Group, Raiffeisenbank…) - the opposite of the LinkedIn run’s “X Switzerland” branches. Far below the design’s estimate for discovery. Still to see: how many of them the pipeline finds on LinkedIn.

## 12. Decisions — all agreed (D1-D9 2026-09-28, D10 2026-09-29, D11 2026-09-30)

Boaz agreed to every recommendation below.

| # | Decision | Recommendation |
| --- | --- | --- |
| D1 | Usable pie: one slice (with *not yet on LinkedIn* in the tooltip and a tag in the table) or two slices | One slice — two Usable slices invite the question which one to work on, and both are workable |
| D2 | Contacts from the web: verify one by name, then one People-page visit — or one name search per web contact | One by name, then People page (7.2): about 1 touch less per account |
| D3 | Discovery margin 15% and the 7-day wave threshold (~200 accounts) | Yes, both replaced by measurements after the first runs |
| D4 | Four web workers, as in bulk research | Yes; more raises the 429 risk for little gain |
| D5 | Traded companies first, by the listing's or the research's isPublic | Yes (R7a.1) |
| D6 | Build step 0 (the write lock) ships alone as 1.2.0.1, because it fixes a risk in the version already in the store's queue | Yes — it is small and independent of everything else |
| D7 | Raise the pipeline's LinkedIn ceiling (e.g. 60 → 75) after onboarding to build faster? | No — the Scanner needs 10 Ready (was 5, soft gate), and the pipeline goes for the first 10 Ready before anything else (7.3). The ceiling stays 60, guaranteeing at least 39 touches for scans; touches per scan are measured in step 4. Boaz's proposal, 2026-09-28 |
| D8 | Use touches left under the 60 at night (e.g. 01:00–05:00) for extra LinkedIn work? | No change. The pipeline already resumes whenever it is under 60 in the rolling 24 hours, day or night, while Chrome and a SalesTeam page are open. Night adds no capacity (a touch at 03:00 counts until 03:00 next day). Not added: a background timer without a page open, or keeping the computer awake at night (1.2.0 D4 stands; unseen 03:00 activity would contradict "visible in your browser") |
| D9 | Discovery for medium or small companies instead of the largest | Size-band listings, the target split by band priority, centre of each band first (4.3). Bands stay the wizard's S/M/L/XL/XXL, shown with their ranges on the Size step. Boaz's proposal, adapted 2026-09-28 |
| D10 | The LinkedIn ceiling of 60 makes Ready slow (about 5 visits per account: company page, People page, one search per contact) | The web lane collects LinkedIn links from search results - the company page and each named person's profile - at no LinkedIn visit. A profile link found that way counts towards Ready (the contact's verified date is the day the web showed it); LinkedIn is visited only to confirm the company page and for what the web did not find. Expected: about 1-2 visits per account instead of about 5. The ceiling stays 60. Boaz's choice, 2026-09-29 |
| D11 | Find new accounts on the web (listings) or with the LinkedIn company search? | The web first, LinkedIn optional. Web listings find the accounts; the LinkedIn company search is an option (off by default) for about a fifth of the target, because it finds mostly local branches of international groups. LinkedIn first was tried the same day and dropped: its free company search does not hold the location filter, and the country-name keyword it then needs matches company names, so the list is neither reliable nor complete. Boaz, 2026-09-30 |

## 13. Not in this design

Salesforce import (later item, decided).

LinkedIn Discovery started by the pipeline on its own (postponed, decided). Onboarding’s own account discovery does offer it as an option for local branches of international groups (D11, 2026-09-30).

The initiative-stage ranking as a weight in priority scoring (requirements, open question 7).

Team use (1.2.2).